ClaimSync

Shafafiya Claims Automation SaaS Platform

Product Requirements Document — As-Is & Roadmap

Kaaryaa GenAI Solutions  |  25 March 2026  |  Verified by Claude Code  |  CONFIDENTIAL

| Engine :3.5 8 Runs · 437 Files · 100% | API :2.5 Health OK · UAE North | Dashboard :2.15 18 Routes · All Live | MF5360 Activated · 25 Mar 2026 |
| --- | --- | --- | --- |

# 1. Product Overview

ClaimSync automates the daily download, classification, and routing of insurance claim files (claims, remittance, resubmission) for Abu Dhabi healthcare facilities via the Shafafiya API. It replaces manual, error-prone processes with a scheduled, auditable, cloud-native pipeline on Microsoft Azure UAE North.

| Product | ClaimSync (renamed from ClaimsSync, Mar 2026) |
| --- | --- |
| Vendor | Kaaryaa GenAI Solutions |
| Channel Partner | Saleem — UAE operator & production sign-off authority |
| Target Market | Abu Dhabi healthcare facilities (DOH Shafafiya API subscribers) |
| Cloud Platform | Microsoft Azure — UAE North region |
| Go-Live | MF2618 (Mediclinic) since Sep 2024; MF5360 activated 25 Mar 2026 |
| Reseller Model | Saleem: 15% revenue share per facility onboarded |
| Pricing (planned) | AED 499/mo Starter · AED 999/mo Pro per facility |

# 2. Live Versions (Verified 25 Mar 2026)

| Component | Image | Container App / Job | Verified Status |
| --- | --- | --- | --- |
| Engine | claimsync-engine:3.5 | job-claimssync-engine (cron 0 2 * * *) | Live ✅ |
| API | claimsync-api:2.5 | ca-claimssync-api | {status:ok,version:2.5} ✅ |
| Dashboard | claimsync-dashboard:2.15 | ca-claimssync-dashboard | 18 routes ✅ |

# 3. Azure Architecture

## 3.1 Resource Reference

| Subscription | ec12e27e-1ef9-46e9-8817-46a10b197381 |
| --- | --- |
| Resource Group | rg-claimssync-uaenorth-prod (UAE North) |
| Container App Env | cae-claimssync-uae (Consumption plan) |
| ACR | crclaimssync.azurecr.io |
| API FQDN | ca-claimssync-api.whitewater-45edc27c.uaenorth.azurecontainerapps.io |
| Dashboard FQDN | ca-claimssync-dashboard.whitewater-45edc27c.uaenorth.azurecontainerapps.io |
| Key Vault | kv-claimssync-uae (RBAC mode) |
| Database | claimssync-db.postgres.database.azure.com ¦ schema: claimssync ¦ user: claimsyncadmin |
| Blob Storage | stclaimssyncuae ¦ MF2618: 435 blobs ¦ MF5360: pending first run |
| Managed Identity | id-claimssync-engine (client_id: 8e309ea2-175e-497e-8849-7af81a36c62a) |
| ACS Email | acs-claimssync-uae / acs-email-claimssync-uae (AzureManagedDomain ✅) |
| ACS Sender | donotreply@3c391368-4b3b-4b02-8ae4-faf17ee6dc4a.azurecomm.net |
| App Insights | ai-claimssync-uae (key: 6d6b4002-4e78-4628-b710-1a3585901dca) |
| Future Domain | ClaimSync.Cloud (registered — DNS not yet pointed to Azure) |

## 3.2 Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Sync Engine | Python 3.12 · httpx · pyotp · cryptocode | ClaimSync2.py — Azure Container App Job |
| API Backend | Python 3.12 · FastAPI · JWT · azure-communication-email | Uvicorn on Azure Container Apps |
| Dashboard | Next.js 14 · TypeScript · App Router · Tailwind CSS | Azure Container Apps |
| Database | PostgreSQL 15 · Azure Database for PostgreSQL Flexible | schema: claimssync |
| Blob Storage | Azure Blob Storage · BlobServiceClient (Managed Identity) | stclaimssyncuae |
| Email | Azure Communication Services (ACS) · AzureManagedDomain | donotreply@*.azurecomm.net |
| Secrets | Azure Key Vault (RBAC) · Managed Identity for retrieval | kv-claimssync-uae |
| Observability | Azure App Insights · Log Analytics · Container App logs | OpenTelemetry instrumented |
| Auth | JWT (python-jose) · bcrypt hashing · role-based (admin/reseller) | — |
| On-prem baseline | Python 3.12 · PyInstaller exe · Windows Task Scheduler | Saleem PC — parallel to cloud |

## 3.3 Env Vars — API Container (ca-claimssync-api)

| Variable | Source / Value |
| --- | --- |
| AZURE_CLIENT_ID | 8e309ea2-175e-497e-8849-7af81a36c62a |
| CLAIMSSYNC_DB_DSN | KV secret: db-dsn |
| CLAIMSSYNC_API_KEY | KV secret |
| CLAIMSSYNC_JWT_SECRET | KV secret |
| CLAIMSSYNC_ACS_CONNECTION_STRING | KV secret: acs-connection-string |
| CLAIMSSYNC_ACS_SENDER_ADDRESS | KV secret: acs-sender-address |
| CLAIMSSYNC_DASHBOARD_URL | Dashboard FQDN |
| APPLICATIONINSIGHTS_CONNECTION_STRING | App Insights connection string |
| IMAGE_TAG | Current image tag (e.g. 2.5) |
| DB_REFRESH / API_REFRESH | Refresh flags |

## 3.4 Env Vars — Engine Job (job-claimssync-engine)

| Variable | Source / Value |
| --- | --- |
| AZURE_CLIENT_ID | 8e309ea2-175e-497e-8849-7af81a36c62a |
| KEYVAULT_URI / CLAIMSSYNC_KV_URI | https://kv-claimssync-uae.vault.azure.net/ |
| BLOB_ACCOUNT | stclaimssyncuae |
| CLAIMSSYNC_BLOB_UPLOAD | 1 |
| CLAIMSSYNC_STORAGE_URL | https://stclaimssyncuae.blob.core.windows.net |
| CLAIMSSYNC_TEMP_DIR | /tmp/claimssync/ |
| APPLICATIONINSIGHTS_CONNECTION_STRING | App Insights connection string |

# 4. Implemented Features — As-Is

## 4.1 Phase 0 — Foundation

- ✅  Azure resource provisioning — RG, ACR, DB, Blob, KV, CAE, Managed Identity

- ✅  RBAC roles — MI → Key Vault Secrets User + Blob Storage Contributor

- ✅  DB schema v1 — sync_runs, file_manifest, sync_run_log

## 4.2 Phase 1 — Sync Engine (claimsync-engine:3.5)

- ✅  ClaimSync2.py — Shafafiya API automation engine, multi-facility

- ✅  2-hour interval date splitting — Shafafiya API silently caps at 1000 files per call

- ✅  httpx synchronous calls — replaced curl subprocesses; eliminated race conditions (~80s saved/run)

- ✅  sleep(3) rate-limit courtesy between 2-hour intervals

- ✅  Resubmission folder pre-created before download loop begins

- ✅  Stale XML/CSV files purged at startup — clean state every run

- ✅  Temp dir /tmp/claimssync/ — avoids disk-full on tiny ephemeral /mnt/ mount

- ✅  DB logging — sync_runs + file_manifest populated per run

- ✅  Azure Container App Job — cron 0 2 * * * (06:00 UAE daily)

- ✅  Managed Identity blob upload — container per facility (claimssync-{code})

- ✅  ClaimSync1a.py — PyInstaller exe parallel baseline on Saleem PC

- ✅  ClaimSyncPull.py — Task Scheduler 07:00 UAE daily on Saleem PC

## 4.3 Phase 2 — API Backend (claimsync-api:2.5)

- ✅  FastAPI backend — JWT auth (admin + reseller roles)

- ✅  11+ REST endpoints — auth, runs, files, stats, facilities, onboarding

- ✅  GET /onboard/credentials/[token] — validate token, return facility info

- ✅  POST /onboard/credentials/ — accept and store facility Shafafiya credentials

- ✅  POST /admin/facilities/{facility_id}/resend-token — revoke old token, issue new, send email

- ✅  email_service.py — ACS email with correct EmailSendResult object handling (getattr not .get())

- ✅  Azure Monitor + stdout logging — force=True in basicConfig (main.py ~line 48)

- ✅  Health check at /health · Swagger UI at /docs

## 4.4 Phase 3 — Dashboard & Onboarding (claimsync-dashboard:2.15)

- ✅  Next.js 14 App Router — 18 live routes confirmed by live codebase scan

Admin Portal (/admin/*)

- ✅  Login, Platform dashboard, All facilities, Onboarding list + detail, Resellers, Revenue, Users

- ✅  ResendCredentialToken.tsx at components/admin/ResendCredentialToken.tsx — 4-state token UI

Reseller Portal (/reseller/*)

- ✅  Login, Dashboard, Facility list, Facility detail, Onboard wizard, Onboarding list

Client Onboarding

- ✅  /onboard/credentials/[token] — secure credential setup page (status normalization fixed ~line 77-78)

DB Schema v2 + Migration v3

- ✅  Tables: tenants, tenant_facilities, onboarding_requests, credential_tokens, resellers, kaaryaa_admins

- ✅  migration_v3.sql — 4-state status (valid|expired|used|revoked), sent_to_email, resend_count

- ✅  TOKEN_EXPIRY_DAYS = 7 (confirmed in credentials.py)

## 4.5 Bug Fixes — 25 Mar 2026 (Verified)

| Bug | Root Cause | Fix | Location (approx) |
| --- | --- | --- | --- |
| Credential page 'Link Not Found' | Frontend checked data.valid (bool) vs API data.status (string) | Normalized: valid = raw.valid ?? (raw.status === 'valid') | page.tsx ~line 77-78 |
| Email — no logs in container stdout | configure_azure_monitor() claimed root logger; basicConfig was no-op — logs went to App Insights only | Added force=True to basicConfig | main.py ~line 48 |
| Email falsely reported failed | poller.result() is EmailSendResult object; .get('id') raised AttributeError caught silently | getattr(result,'message_id',None); log.exception() for tracebacks | email_service.py ~line 63 |

# 5. Dashboard Routes — Full Reference

18 routes confirmed live by Claude Code codebase scan. Pure Next.js App Router — no pages/ directory.

| Route | File Path | Portal | Status |
| --- | --- | --- | --- |
| / | app/(dashboard)/page.tsx | General | Live ✅ |
| /facilities | app/(dashboard)/facilities/page.tsx | General | Live ✅ |
| /admin/login | app/admin/login/page.tsx | Admin | Live ✅ |
| /admin/dashboard | app/admin/dashboard/page.tsx | Admin | Live ✅ |
| /admin/facilities | app/admin/facilities/page.tsx | Admin | Live ✅ |
| /admin/onboarding | app/admin/onboarding/page.tsx | Admin | Live ✅ |
| /admin/onboarding/[id] | app/admin/onboarding/[id]/page.tsx | Admin | Live ✅ |
| /admin/resellers | app/admin/resellers/page.tsx | Admin | Live ✅ |
| /admin/revenue | app/admin/revenue/page.tsx | Admin | Live ✅ |
| /admin/users | app/admin/users/page.tsx | Admin | Live ✅ |
| /reseller/login | app/reseller/login/page.tsx | Reseller | Live ✅ |
| /reseller/dashboard | app/reseller/dashboard/page.tsx | Reseller | Live ✅ |
| /reseller/facilities | app/reseller/facilities/page.tsx | Reseller | Live ✅ |
| /reseller/facilities/[id] | app/reseller/facilities/[id]/page.tsx | Reseller | Live ✅ |
| /reseller/onboard | app/reseller/onboard/page.tsx | Reseller | Live ✅ |
| /reseller/onboarding | app/reseller/onboarding/page.tsx | Reseller | Live ✅ |
| /onboard/credentials/[token] | app/onboard/credentials/[token]/page.tsx | Client | Live ✅ |
| /api/claimssync/[...path] | app/api/claimssync/[...path]/route.ts | Proxy | Live ✅ |
| /facility/* | — | Self-service | NOT BUILT ⬜ |

# 6. Key API Endpoints (Verified)

| Method | Endpoint | Purpose | Auth |
| --- | --- | --- | --- |
| GET | /health | Health check — version ping | None |
| GET | /docs | Swagger UI — full API reference | None |
| GET | /onboard/credentials/{token} | Validate token; return facility name + expiry | None |
| POST | /onboard/credentials/ | Submit Shafafiya credentials for facility | Token |
| POST | /admin/facilities/{id}/resend-token | Revoke old token, issue new, send credential email | JWT Admin |

# 7. Database Schema

| Table | Purpose | Version |
| --- | --- | --- |
| claimssync.tenants | Tenant / reseller records | v2 |
| claimssync.tenant_facilities | Facility records per tenant | v2 |
| claimssync.onboarding_requests | Onboarding pipeline (PK: request_id uuid) | v2 |
| claimssync.credential_tokens | Token lifecycle — valid¦expired¦used¦revoked (TOKEN_EXPIRY_DAYS=7) | v2+v3 |
| claimssync.kaaryaa_admins | Kaaryaa super admin accounts | v2 |
| claimssync.resellers | Reseller accounts (3-level hierarchy) | v2 |
| claimssync.sync_runs | Engine run records per facility | v1 |
| claimssync.file_manifest | Per-file download records | v1 |
| claimssync.sync_run_log | Detailed engine run logs | v1 |

# 8. Facilities

| Code | Name | Status | Blob Container | Notes |
| --- | --- | --- | --- | --- |
| MF2618 | Mediclinic | Active ✅ | claimssync-mf2618 | 8 runs, 437 files, 100% success |
| MF5360 | MF5360 Facility | Active ✅ | claimssync-mf5360 | Credentials entered 25 Mar — first run 26 Mar 06:00 UAE |
| PF2576 | (Pending) | Inactive ⬜ | claimssync-pf2576 | KV secrets not yet created — blocked |

# 9. Shafafiya API Coverage

| # | API Operation | Category | Status | Phase |
| --- | --- | --- | --- | --- |
| 1 | SearchTransactions | Download | LIVE ✅ | 1 |
| 2 | DownloadTransactionFile | Download | LIVE ✅ | 1 |
| 3 | GetNewTransactions | Download | Planned ⬜ | 4 |
| 4 | SetTransactionDownloaded | Download | Planned ⬜ | 4 |
| 5 | GetClaimCountReconciliation | Reconciliation | Planned ⬜ | 4 |
| 6 | CheckForNewPriorAuthTransactions | Prior Auth | Planned ⬜ | 4 |
| 7 | GetNewPriorAuthorizationTransactions | Prior Auth | Planned ⬜ | 4 |
| 8 | UploadTransaction | Upload | Planned ⬜ | 5 |
| 9 | AddDRGToEClaim | DRG | Planned ⬜ | 5 |
| 10 | GetDRGDetails | DRG | Planned ⬜ | 5 |
| 11 | GetPersonInsuranceHistory | Insurance | Planned ⬜ | 5 |
| 12 | GetInsuranceContinuityCertificate | COC | Planned ⬜ | 6 |
| 13 | CancelInsuranceContinuityCertificate | COC | Planned ⬜ | 6 |

# 10. Key Architectural Principles

- httpx over curl — synchronous; eliminates race conditions; ~80s saved per run

- Shafafiya 1000-file silent cap — always split into 2-hour intervals; never single-range call

- UAE-only API — Shafafiya blocks non-UAE IPs at TCP; engine must stay in Azure UAE North

- /tmp/claimssync/ for scratch — /mnt/ is tiny ephemeral mount; never use for temp files

- Docker non-root — mkdir /tmp/claimssync must run AFTER useradd in a single RUN layer

- Env var hygiene — empty values = silent LocalINIProvider fallback; verify after every set

- PGPASSWORD for psql — ! in password triggers bash history expansion; never inline

- Code protection — .py source never on Saleem PC; PyInstaller exe only

- Deployment discipline — Saleem production sign-off required before every push

- force=True in basicConfig — required when configure_azure_monitor() is also used; else stdout is silenced

# 11. Roadmap — What's Next

## 11.1 Immediate (26 Mar 2026)

- ⬜  Verify MF5360 first engine run — sync_runs DB record + blobs in claimssync-mf5360

## 11.2 Next Sprint

- ⬜  Reporting module — per-facility, date range, CSV export

- ⬜  Facility self-service portal /facility/* — update credentials, view sync history (only unbuilt route)

- ⬜  Adhoc Run button — azure-mgmt-appcontainers in API + CLAIMSSYNC_ADHOC_FROM/TO in engine

- ⬜  PF2576 activation — 3 KV secrets + DB status update + blob container creation

- ⬜  Per-interval audit logging — sync_run_intervals table + dashboard green/amber/red breakdown

- ⬜  Multi-tenant access control ADR-002 — get_reseller_subtree() + JWT-scoped DB filters

- ⬜  ClaimSync.Cloud — DNS pointed to Azure Container Apps

## 11.3 Phase 4 — VNet + Private Endpoints + HA

- ⬜  New snet-containerapp (/23) + cae-claimssync-uae-v2 (Dedicated plan, VNet-injected)

- ⬜  Private Endpoints for DB + Blob + KV on snet-privateendpoints

- ⬜  DB public access disabled; firewall rules removed

- ⬜  Pre-condition: CAE upgrade to Dedicated plan

## 11.4 Phase 5 — Multi-tenant Beta Launch

- ⬜  Reseller self-service onboarding, billing hooks, SLA monitoring, custom domain + SSL

- ⬜  Shafafiya upload APIs — UploadTransaction, AddDRGToEClaim, GetDRGDetails

## 11.5 Phase 6 — GenAI Intelligence Layer

| Feature | Data Source | Technology | Business Value |
| --- | --- | --- | --- |
| Rejection Pattern Analysis | Remittance XMLs | RAG + LLM | Top rejection reasons per payer/month |
| Smart Resubmission Assistant | Rejected claim + remit | LLM + rule engine | Suggest XML corrections before resubmit |
| Remittance Reconciliation AI | Claims + remittance | Vector matching + LLM | Match payments, flag discrepancies |
| Natural Language Query | sync_run_log + file_manifest | LLM over SQL | 'How many THIQA claims last month?' |
| Anomaly Detection | Run history | ML + alerts | Volume drop = facility issue; spike = payer batch |
| WhatsApp/Email Alerts | Reconciliation + run log | n8n automation | Zero-touch monitoring for Saleem & facilities |

# 12. Claude Code Ground Rules

| # | Rule |
| --- | --- |
| 1 | ALL tasks via Claude Code prompt — code, builds, Docker push, az deploy, psql, log checks, tests |
| 2 | Never give manual CLI commands — always framed as a Claude Code prompt |
| 3 | Frontend browser testing is the only exception — Anbu's discretion |
| 4 | Always confirm current live versions before building new images |
| 5 | Bump minor version on every deploy — e.g. :2.5 → :2.6 |
| 6 | Wait for Saleem's production sign-off before every production deployment |
| 7 | PGPASSWORD env var for psql — never inline passwords containing ! in bash |
| 8 | Windows CMD for Docker builds; Azure Cloud Shell bash for az CLI / psql |
| 9 | Never mix environment syntax — CMD and bash are strictly separated |