ClaimSync

Azure SaaS Migration Runbook

Version 3  |  Phase 1 + Phase 2 + Phase 3 P3-T01 Complete

Kaaryaa GenAI Solutions  |  Confidential

Last Updated: 12 March 2026

# 1. Overview

ClaimSync automates downloading, classification, and routing of Shafafiya healthcare claims for Abu Dhabi facilities. This runbook covers the full Azure SaaS migration through Phase 3 P3-T01 (Blob Storage activation) and is the operational reference for all deployments.

| Product | ClaimSync (renamed from ClaimsSync, Mar 2026) |
| --- | --- |
| Vendor | Kaaryaa GenAI Solutions |
| Channel Partner / Operator | Saleem (UAE on-site) |
| On-Prem Engine | ClaimSync1a.py — frozen production baseline (Saleem's PC) |
| Cloud Engine | ClaimSync2.py — Azure Container App Job |
| Current Cloud Image | crclaimssync.azurecr.io/claimsync-engine:2.13 |
| Active Tenant | KAARYAA-T1 / Facility MF2618 |

# 2. Azure Resource Reference

| Resource | Value |
| --- | --- |
| Subscription | ec12e27e-1ef9-46e9-8817-46a10b197381 |
| Resource Group | rg-claimssync-uaenorth-prod |
| Region | UAE North |
| Container App Job | job-claimssync-engine |
| Container App Env | cae-claimssync-uae (Consumption plan, static IP: 20.174.195.34) |
| ACR | crclaimssync.azurecr.io |
| Key Vault | kv-claimssync-uae.vault.azure.net |
| PostgreSQL | claimssync-db.postgres.database.azure.com (public access: Enabled — Option A) |
| Blob Storage Account | stclaimssyncuae / https://stclaimssyncuae.blob.core.windows.net |
| Blob Container (MF2618) | claimssync-mf2618 |
| Azure Files Share | claimssync-workdir (100 GB quota on stclaimssyncuae) |
| CAE Storage Name | claimssync-files (registered on cae-claimssync-uae) |
| Mount Path | / mnt/claimssync/ |
| Managed Identity | id-claimssync-engine (clientId: 8e309ea2-175e-497e-8849-7af81a36c62a) |
| Log Analytics WS | eb4827b3-0541-4fc4-991d-70d733e1c092 |

# 3. Container App Job Configuration

## 3.1 Environment Variables

| Resource | Value |
| --- | --- |
| AZURE_CLIENT_ID | 8e309ea2-175e-497e-8849-7af81a36c62a |
| CLAIMSSYNC_TENANT | KAARYAA-T1 |
| CLAIMSSYNC_KV_URI | https://kv-claimssync-uae.vault.azure.net/ |
| CLAIMSSYNC_TEMP_DIR | /mnt/claimssync/ (overrides DB Windows paths) |
| CLAIMSSYNC_BLOB_UPLOAD | 1 (Phase 3 P3-T01 activated) |
| CLAIMSSYNC_STORAGE_URL | https://stclaimssyncuae.blob.core.windows.net |
| CLAIMSSYNC_DB_DSN | secretRef: db-dsn (from Key Vault) |

## 3.2 Resources & Volume Mount

| Resource | Value |
| --- | --- |
| CPU / Memory | 2.0 vCPU / 4 Gi (Consumption plan — ephemeral disk ~1 Gi) |
| Replica Timeout | 1800 seconds |
| Volume Name | claimssync-vol → storageName: claimssync-files → Azure Files |
| Mount Path | /mnt/claimssync/ |
| Subfolders used | /mnt/claimssync/claims/ /mnt/claimssync/remittance/ /mnt/claimssync/resubmission/ |

## 3.3 CLAIMSSYNC_TEMP_DIR Override — Why It Exists

The DB config stores on-prem Windows paths (e.g. C:\Users\USER\Documents\MF2618\). Inside the Linux container these paths are invalid. CLAIMSSYNC_TEMP_DIR overrides tempfolder, claims, and remittance so the engine writes to the Azure Files mount instead.

# 4. Migration Phase Summary

| Task | Description | Status | Notes |
| --- | --- | --- | --- |
| Phase 0 | Baseline: requirements.txt, Dockerfile, ACR, ClaimSync2.py skeleton | COMPLETE | Validated in production 12 Mar 2026 |
| Phase 1 | Azure infra: CAE, Key Vault, PostgreSQL, Managed Identity, RBAC | COMPLETE | All resources provisioned UAE North |
| Phase 2 | BAU run validated in cloud: h/hf/hff claim+remit, real Shafafiya files | COMPLETE | Image :2.7 — 12 Mar 2026 |
| P3-T01 | Blob Storage: Azure Files mount, upload + local delete after upload | COMPLETE | Image :2.13 — 12 Mar 2026 |
| P3-T02 | DB logging to sync_runs + file_manifest tables | NEXT | Next task |
| P3-T03 | FastAPI backend | PENDING |  |
| P3-T04 | Next.js tenant dashboard | PENDING |  |
| P3-T05 | Scheduled cron trigger | PENDING |  |
| P3-T06 | PF2576 activation (KV secrets + Blob container + DB tables) | PENDING |  |
| P3-T07 | App Insights wiring | PENDING |  |
| Phase 4 | VNet injection Option B: new CAE Dedicated, Private Endpoints, DB locked down | PENDING | Pre-req: Phase 3 complete + Dedicated plan upgrade |

# 5. Phase 2 — Bug Fix History

| Image | Error | Root Cause | Fix Applied |
| --- | --- | --- | --- |
| :2.1 | NameError: _os | Legacy import alias from on-prem code | Removed alias, use os directly |
| :2.3 | shafafiaapi.ini Not Found | os.path.exists() gate, provider swap not implemented | DBConfigProvider + LocalINIProvider fallback |
| :2.4 | DB connection timeout | PostgreSQL public access was disabled | Enabled public access (Option A) |
| :2.5 | NameError: systemfolder | systemfolder undefined in cloud context | systemfolder = tempfolder |
| :2.6 | PermissionError: downloadhistfileids.bat | Bare filename, not joined to tempfolder | os.path.join(tempfolder, ...) for .bat file |
| :2.7 | PermissionError: downloadlog-*.csv | Same bare filename issue for CSV log | os.path.join(tempfolder, ...) for log file |

# 6. Phase 3 P3-T01 — Bug Fix History

| Image | Error | Root Cause | Fix Applied |
| --- | --- | --- | --- |
| :2.8 | _blob_upload_file stub | Function defined but body was pass | Implemented upload + _init_blob_client() in main() |
| :2.9 | Session.request() max_results | list_containers(max_results=1) kwarg unsupported by SDK | Removed connectivity pre-check entirely |
| :2.10 | DISK FULL 0.0 MB | 21 search-response XMLs filled /tmp before blob upload reached | os.remove() after read + MIN_FREE_DISK_MB=5 |
| :2.11 | DISK FULL 0.0 MB | hff loop accumulates 21 resp_file XMLs in /tmp | Delete resp_file immediately after fileidfile.read() |
| :2.12 Fix1 | DISK FULL 0.0 MB (Azure Files) | shutil.disk_usage() returns 0 on SMB — Azure platform limit | MIN_FREE_DISK_MB=0 when BLOB_UPLOAD=1 |
| :2.12 Fix2 | PermissionError C:\Users\... | tempfolder from DB = on-prem Windows path | CLAIMSSYNC_TEMP_DIR env var overrides DB tempfolder |
| :2.12 Fix3 | PermissionError C:\Users\... | claims + remittance paths also from DB = Windows paths | Rebuilt as tempfolder/claims/ and tempfolder/remittance/ |
| :2.13 Fix4 | No BlobUpload:OK in logs | logwriter writes to file only — not stdout | Added print() for BlobUpload:OK / FAIL / ERR |
| :2.13 Fix5 | ZIP files not uploaded | ZIP_EXTRACTED branch had no blob upload call | Loop over extracted files and upload each |
| :2.13 Fix6 | Potential logline NameError | Exception could fire before logline assignment | Initialise logline='' before try block |

# 7. Blob Storage Layout

Container naming convention:  claimssync-{facility.lower()}    (MF2618 → claimssync-mf2618)

| Resource | Value |
| --- | --- |
| Claims XML | claimssync-mf2618/claims/MF2618_H13238_OP_{INSURER}_{DATE}_{SEQ}.xml |
| Remittance XML (extracted) | claimssync-mf2618/remittance/0-{ID}-NRML-{DATE}-{TIME}.xml |
| Remittance ZIP | claimssync-mf2618/remittance/351.{ID}-NRML-{DATE}-{TIME}.xml |
| After upload | Local file deleted — Azure Files scratch space stays clean |

# 8. Key Operational Commands

## 8.1 Trigger Manual Run

az containerapp job start \

--name job-claimssync-engine \

--resource-group rg-claimssync-uaenorth-prod

## 8.2 Query All Logs (last 30 min)

az monitor log-analytics query \

--workspace eb4827b3-0541-4fc4-991d-70d733e1c092 \

--analytics-query "ContainerAppConsoleLogs_CL

| where TimeGenerated > ago(30m)

| where ContainerJobName_s == 'job-claimssync-engine'

| order by TimeGenerated asc

| project TimeGenerated, Stream_s, Log_s" \

--output table

## 8.3 Blob Upload Lines Only

--analytics-query "ContainerAppConsoleLogs_CL | where Log_s contains 'Blob'" ...

## 8.4 List Blobs

az storage blob list --account-name stclaimssyncuae \

--container-name claimssync-mf2618 --auth-mode login --output table

## 8.5 Build & Push New Image (local machine)

az acr login --name crclaimssync

docker build -t crclaimssync.azurecr.io/claimsync-engine:X.XX .

docker push crclaimssync.azurecr.io/claimsync-engine:X.XX

## 8.6 Update Job Image

az containerapp job update \

--name job-claimssync-engine \

--resource-group rg-claimssync-uaenorth-prod \

--image crclaimssync.azurecr.io/claimsync-engine:X.XX

# 9. Database — Phase 3 P3-T02 Target

Server: claimssync-db.postgres.database.azure.com  (public access enabled — Option A, temporary)

## 9.1 sync_runs

One row per job execution. Captures tenant, facility, run timestamp, file counts, status, and duration.

## 9.2 file_manifest

One row per downloaded file. Captures filename, facility, file type (claim / remittance / resubmission), blob path, upload status, and run_id FK linking to sync_runs.

Full DDL: claimssync_schema_v2.sql (project file). P3-T02 wires ClaimSync2.py to write to these tables on every run.

# 10. Known Issues & Design Decisions

## 10.1 DB Public Access (Temporary)

PostgreSQL public access is enabled (Option A quick fix, 12 Mar 2026). Phase 4 VNet injection with Private Endpoints will lock this down properly.

## 10.2 sleep(3) Between API Intervals — Intentional

The 3-second sleep between Shafafiya API date-range intervals is a courtesy rate-limit to the endpoint. It must not be removed despite the performance cost.

## 10.3 Azure Files Disk Usage Always Reports 0

shutil.disk_usage() returns 0 free bytes on Azure Files SMB mounts inside Container Apps — known Azure platform limitation. Handled by MIN_FREE_DISK_MB=0 when BLOB_UPLOAD=1. On-prem runs retain MIN_FREE_DISK_MB=50.

## 10.4 PF2576 Activation Pending

PF2576 (second facility) is pending as P3-T06. Only MF2618 is active in the cloud run currently.

# 11. Session Continuation Prompt

Use this prompt at the start of a new Claude session to resume Phase 3 P3-T02:

ClaimSync Azure SaaS Migration — continuing Phase 3, next task P3-T02 (DB logging).

Current state: ClaimSync2.py image :2.13 is live on job-claimssync-engine (rg-claimssync-uaenorth-prod, UAE North). Phase 3 P3-T01 COMPLETE — files upload to Azure Blob Storage (stclaimssyncuae / claimssync-mf2618/{claims|remittance}/), local scratch files deleted after upload, Azure Files mount at /mnt/claimssync/. CLAIMSSYNC_TEMP_DIR overrides all DB Windows paths. Next task P3-T02: wire ClaimSync2.py to log each run to sync_runs and each file to file_manifest in claimssync-db.postgres.database.azure.com. Schema is in claimssync_schema_v2.sql.