ClaimSync — Operations Runbook

Kaaryaa GenAI Solutions  |  Version 5  |  14 March 2026

# 1. Phase Status

| Phase | Status | Completed | Notes |
| --- | --- | --- | --- |
| Phase 0 — Production baseline | COMPLETE | 12 Mar 2026 | ClaimSync1a.py validated on Saleem PC |
| Phase 1 — Azure infra | COMPLETE | 12 Mar 2026 | UAE North RG, ACR, KV, Blob, DB, CAE |
| Phase 2 — Cloud engine | COMPLETE | 12 Mar 2026 | ClaimSync2.py :2.7, BAU confirmed |
| Phase 3 — SaaS platform | COMPLETE | 14 Mar 2026 | API + Dashboard + Cron + App Insights |
| Phase 4 — VNet + HA | PLANNED | TBD | Private Endpoints, Dedicated CAE plan |

# 2. Current Image Versions

| Component | Image | Container App / Job |
| --- | --- | --- |
| Sync Engine | crclaimssync.azurecr.io/claimsync-engine:3.4 | job-claimssync-engine |
| FastAPI Backend | crclaimssync.azurecr.io/claimsync-api:1.6 | ca-claimssync-api |
| Next.js Dashboard | crclaimssync.azurecr.io/claimsync-dashboard:1.3 | ca-claimssync-dashboard |

# 3. Azure Resource Reference

| Resource | Value |
| --- | --- |
| Subscription | ec12e27e-1ef9-46e9-8817-46a10b197381 |
| Resource Group | rg-claimssync-uaenorth-prod |
| Region | UAE North |
| Container Apps Env | cae-claimssync-uae |
| Container Registry | crclaimssync.azurecr.io |
| Key Vault | kv-claimssync-uae.vault.azure.net |
| PostgreSQL | claimssync-db.postgres.database.azure.com ¦ dbname=postgres ¦ schema=claimssync |
| Blob Storage | stclaimssyncuae.blob.core.windows.net |
| Blob Container MF2618 | claimssync-mf2618 |
| Managed Identity | id-claimssync-engine (clientId: 8e309ea2-175e-497e-8849-7af81a36c62a) |
| App Insights | ai-claimssync-uae |
| Log Analytics WS | eb4827b3-0541-4fc4-991d-70d733e1c092 |

# 4. Live URLs

| Service | URL |
| --- | --- |
| Dashboard | https://ca-claimssync-dashboard.whitewater-45edc27c.uaenorth.azurecontainerapps.io |
| Facilities page | https://ca-claimssync-dashboard.whitewater-45edc27c.uaenorth.azurecontainerapps.io/facilities |
| API base | https://ca-claimssync-api.whitewater-45edc27c.uaenorth.azurecontainerapps.io |
| API Swagger UI | https://ca-claimssync-api.whitewater-45edc27c.uaenorth.azurecontainerapps.io/docs |
| API Health (no auth) | https://ca-claimssync-api.whitewater-45edc27c.uaenorth.azurecontainerapps.io/health |

# 5. Key Vault Secrets

| Secret Name | Purpose |
| --- | --- |
| claimssync-api-key | API X-API-Key header auth (dashboard + API calls) |
| db-dsn | PostgreSQL DSN — host=claimssync-db... dbname=postgres |
| db-admin-password | PostgreSQL admin password (KaaryaaClaimSync@2026) |
| facility-mf2618-userid | Shafafiya API user ID for MF2618 |
| facility-mf2618-password | Shafafiya API password for MF2618 |
| facility-mf2618-caller-license | Shafafiya caller license for MF2618 |
| facility-pf2576-userid | NOT YET CREATED — pending PF2576 activation |
| facility-pf2576-password | NOT YET CREATED — pending PF2576 activation |
| facility-pf2576-caller-license | NOT YET CREATED — pending PF2576 activation |

# 6. Engine Job Environment Variables

| Variable | Value |
| --- | --- |
| AZURE_CLIENT_ID | 8e309ea2-175e-497e-8849-7af81a36c62a |
| CLAIMSSYNC_TENANT | KAARYAA-T1 |
| CLAIMSSYNC_KV_URI | https://kv-claimssync-uae.vault.azure.net/ |
| CLAIMSSYNC_TEMP_DIR | /tmp/claimssync/ ← CHANGED from /mnt/ (14 Mar 2026 fix) |
| CLAIMSSYNC_BLOB_UPLOAD | 1 |
| CLAIMSSYNC_STORAGE_URL | https://stclaimssyncuae.blob.core.windows.net |
| CLAIMSSYNC_DB_DSN | secretRef: db-dsn |
| CLAIMSSYNC_DB_LOGGING | 1 |
| APPLICATIONINSIGHTS_CONNECTION_STRING | InstrumentationKey=6d6b4002-... |
| ENGINE_VERSION | ClaimSync1a |

# 7. Database Audit Tables

## 7.1 sync_run_log

One row per facility per BAU or adhoc run. Key columns: run_id, facility_id, status (running/success/failed/partial), files_downloaded, files_resubmission, intervals_completed, engine_version, started_at, ended_at.

## 7.2 sync_run_intervals

One row per 2-hour API interval within a run. 12-18 intervals per facility per run (claim + remit). Key columns: interval_id, run_id, interval_from, interval_to, api_result_code, status, files_in_response.

## 7.3 file_manifest

One row per downloaded file. Dedup anchor. Key columns: manifest_id, run_id, facility_id, file_name, file_type (claims/remittance/resubmission/unknown), is_duplicate, blob_url, downloaded_at.

Useful DB queries:

-- Latest runs

SELECT run_id, started_at::time(0), status, files_downloaded, engine_version

FROM claimssync.sync_run_log ORDER BY started_at DESC LIMIT 5;

-- Files from latest run

SELECT file_name, file_type, is_duplicate FROM claimssync.file_manifest fm

JOIN claimssync.sync_run_log r ON fm.run_id = r.run_id

WHERE r.run_id = (SELECT run_id FROM claimssync.sync_run_log ORDER BY started_at DESC LIMIT 1);

# 8. Cron Schedule

Expression: 0 2 * * *  →  02:00 UTC = 06:00 UAE (Asia/Dubai) daily

Trigger type: Schedule (set via ARM REST API — az containerapp job update does not support --schedule flag in current CLI version)

To verify: az containerapp job show --name job-claimssync-engine ... --query properties.configuration.scheduleTriggerConfig

# 9. Known Issues & Fixes Applied

| Issue | Root Cause | Fix | Date |
| --- | --- | --- | --- |
| DISK FULL on /mnt/claimssync/ | /mnt/ is tiny ephemeral mount (~50MB) separate from main container filesystem | Changed CLAIMSSYNC_TEMP_DIR to /tmp/claimssync/ (full 2Gi ephemeral) | 14 Mar 2026 |
| Crash on hff-claim with resubmission files | resubmission/ folder not created before download loop | v3.4: os.makedirs for claims/resubmission/remittance before facility loop | 14 Mar 2026 |
| DB logging silent failure | db-dsn job secret had dbname=claimssync (wrong — actual DB is postgres) | Updated job secret via az containerapp job secret set | 14 Mar 2026 |
| Ghost file_manifest records | Crashed runs wrote file records before upload failed — dedup check blocked re-download | TRUNCATE all audit tables on 14 Mar — clean slate | 14 Mar 2026 |
| Date format error in DB logging | Shafafiya returns DD/MM/YYYY — PostgreSQL expects ISO | _parse_dt() helper added in db_run_logger.py v3.3 | 13 Mar 2026 |

# 10. Pending Items (Phase 4 Sprint)

| Item | Description | Priority |
| --- | --- | --- |
| P3-T06: PF2576 activation | Create KV secrets facility-pf2576-userid/password/caller-license. Update facility status to active. Create Blob container claimssync-pf2576. | HIGH |
| Adhoc Run wiring | Add azure-mgmt-appcontainers to API requirements. Wire CLAIMSSYNC_ADHOC_FROM/TO env vars in ClaimSync2.py engine. | HIGH |
| DB logging confirmation | Tomorrow 06:00 UAE cron run is first clean test. Verify sync_run_log row created with correct data. | HIGH |
| Saleem Admin Portal | onboarding_requests state machine, facility CRUD, subscription management. Full spec in ASKAPI_ClaimsSync_Strategy_v1.pdf Section 5. | MEDIUM |
| VNet injection (Phase 4) | New snet-containerapp (/23), cae-claimssync-uae-v2 Dedicated plan, Private Endpoints for DB+Blob+KV. | MEDIUM |
| API key rotation | Current key exposed in session. Rotate: az keyvault secret set ... and update Container App. | LOW |

# 11. Standard Deployment Procedure

## 11.1 Engine (ClaimSync2.py changes)

Windows CMD (Docker build folder: D:\KaaryaaDigital\Clients\ShafaAPI\ClaimsSync\ClaimSyncDocker\)

copy /Y ClaimSync2.py <build_folder>\ClaimSync2.py

az acr login --name crclaimssync

docker build --no-cache -t crclaimssync.azurecr.io/claimsync-engine:X.Y .

docker push crclaimssync.azurecr.io/claimsync-engine:X.Y

Azure Cloud Shell (bash):

az containerapp job update --name job-claimssync-engine \

--resource-group rg-claimssync-uaenorth-prod \

--image crclaimssync.azurecr.io/claimsync-engine:X.Y

## 11.2 API (FastAPI changes)

Build folder: D:\KaaryaaDigital\Clients\ShafaAPI\ClaimsSync\ClaimSyncAPI\

IMPORTANT: Always copy updated .py files into claimssync_api\ subfolder (not root) before building.

docker build --no-cache --build-arg IMAGE_TAG=X.Y -t crclaimssync.azurecr.io/claimsync-api:X.Y .

docker push crclaimssync.azurecr.io/claimsync-api:X.Y

Cloud Shell: az containerapp update --name ca-claimssync-api ... --image ...:X.Y

## 11.3 Dashboard (Next.js changes)

Build folder: D:\KaaryaaDigital\Clients\ShafaAPI\ClaimsSync\ClaimSyncDashboard\

docker build --no-cache -t crclaimssync.azurecr.io/claimsync-dashboard:X.Y .

docker push crclaimssync.azurecr.io/claimsync-dashboard:X.Y

Cloud Shell: az containerapp update --name ca-claimssync-dashboard ... --image ...:X.Y

# 12. Two-Environment Rule

| Environment | Syntax | Use For |
| --- | --- | --- |
| Windows CMD (local) | ^ for line continuation, dir, copy, type | Docker builds, file operations, local testing |
| Azure Cloud Shell (bash) | \ for line continuation, ls, cp, cat | All az CLI commands, DB psql, blob operations |

NEVER mix CMD and bash syntax. Docker commands run on Windows CMD. Azure CLI commands run in Cloud Shell.