ClaimSync

Shafafiya Claims Automation — SaaS Platform

Internal Transition & Roadmap Document

For: Karthick & Senthil  |  From: Anbu, Kaaryaa GenAI Solutions

27 March 2026  |  CONFIDENTIAL

| Live Since Sep 2024 MF2618 — Mediclinic | Facilities 2 Active MF2618 + MF5360 | Files Synced 437+ 100% Success | Resellers 1 Live Saleem — UAE |
| --- | --- | --- | --- |

# 1. Context — Why We Built ClaimSync

Abu Dhabi's Department of Health (DOH) mandates all healthcare facilities to use the Shafafiya API for insurance claim submission and download. Every facility — clinics, hospitals, diagnostic centres — must download claim files, remittance, and resubmission responses daily. The legacy process was entirely manual: a Windows exe running on a physical PC, operated by Saleem, checking for files each morning.

ClaimSync replaces this with a fully automated, cloud-native SaaS platform. The vision: every Abu Dhabi healthcare facility subscribes to ClaimSync, Saleem becomes a channel partner earning passive revenue, and Kaaryaa builds recurring MRR.

| Market | Abu Dhabi healthcare facilities (DOH Shafafiya API mandate) — 200+ potential clients |
| --- | --- |
| Core Problem | Manual daily downloads, no audit trail, single-point-of-failure (Saleem's PC) |
| Our Solution | Automated cloud engine + multi-tenant SaaS + reseller portal + client onboarding |
| Current Stage | Phase 3 complete — 2 facilities live, reseller model active, full audit trail |

# 2. Transition — Manual to SaaS

## 2.1 Managerial View

| Dimension | Legacy (Before) | ClaimSync SaaS (Now) |
| --- | --- | --- |
| Operational Risk | Single PC failure = no downloads | Azure cloud — 99.9% uptime SLA |
| Scalability | 1 facility, 1 operator | Unlimited facilities, multi-reseller |
| Visibility | Saleem checks files manually | Web dashboard, App Insights, alerts |
| Onboarding | Saleem configures ini file manually | Self-serve email token flow — 10 min |
| Audit Trail | None | DB + blob logs + per-interval XML audit |
| Revenue Model | One-off setup fee | AED 499-999/mo per facility (recurring) |
| Code Control | Exe on Saleem's PC | GitHub, ACR, Azure — fully controlled |

## 2.2 Functional View — What Changed for Each Role

For Saleem (Reseller/Operator)

- Old: manually ran exe each day, checked folders, reported issues over WhatsApp

- New: logs into reseller portal, submits new facility onboarding in 5 steps, views run history

- New: ClaimSyncPull.py runs 07:00 UAE daily — files arrive automatically in structured folders

- New: search_history XML audit files per interval — same validation as before, in Azure Blob

- New: 15% revenue share per facility onboarded — passive recurring income

For Anbu (Admin/Product)

- Old: manually configured Saleem's PC, fixed issues over AnyDesk

- New: approves onboarding requests in admin portal in 2 clicks

- New: full platform visibility — runs, files, intervals, costs, resellers

- New: adhoc run for any facility, any date range, directly from dashboard

- New: per-interval SOAP XML audit — instantly see what Shafafiya returned at any 2-hour window

For the Healthcare Facility (Client)

- Old: gave credentials to Saleem — shared with a person, not a system

- New: receives a secure 7-day email link, enters credentials directly — never shared

- New: activated automatically within 24 hours of credential submission

- New: no ongoing involvement needed — fully automated daily sync

## 2.3 Technical View — Architecture Transition

| Layer | Legacy | ClaimSync SaaS |
| --- | --- | --- |
| Compute | Windows Task Scheduler — Saleem's PC | Azure Container App Job — cron 06:00 UAE |
| Credentials | shafafiaapi.ini file on PC | Azure Key Vault — RBAC, Managed Identity |
| Storage | Local Windows folders | Azure Blob Storage — claimssync-{facility} |
| Database | None | PostgreSQL 15 — sync_runs, file_manifest, audit |
| API | None | FastAPI :2.9 — 15+ endpoints, JWT auth |
| Dashboard | None | Next.js 14 — admin + reseller + client portals |
| Email | WhatsApp / manual | Azure ACS — automated credential setup emails |
| Monitoring | None | App Insights + Log Analytics + container logs |
| Code | PyInstaller exe — no source control | GitHub monorepo — 3 components, tagged releases |
| Onboarding | Manual (Saleem configures) | 4-step workflow — request → approve → email → activate |

# 3. Current State — What's Live Today

## 3.1 Platform Components

- ✅  Engine :3.9 — ClaimSync2.py — multi-facility Shafafiya automation

- ✅  API :2.9 — FastAPI — 15+ endpoints, JWT, adhoc runs, interval viewer

- ✅  Dashboard :2.17 — Next.js 14 — admin + reseller + client portals, 18 routes

- ✅  ClaimSyncPull.py v2.0 — Saleem PC pull script — MF2618 + MF5360

## 3.2 Active Facilities

| Facility | Name | Status | Live Since | Verified Files |
| --- | --- | --- | --- | --- |
| MF2618 | Mediclinic Abu Dhabi | Active ✅ | Sep 2024 | 437 files, 9 runs, 100% |
| MF5360 | MF5360 Facility | Active ✅ | 26 Mar 2026 | 27 files verified (16 Mar) |
| PF2576 | (Pending) | Inactive ⬜ | — | KV secrets pending |

## 3.3 Client Onboarding Workflow (Live)

| Step | Who | Action | System |
| --- | --- | --- | --- |
| 1 | Saleem | Logs into /reseller/onboard, fills facility details | Reseller Portal |
| 2 | Anbu | Reviews at /admin/onboarding, approves in 2 clicks | Admin Portal |
| 3 | System | Sends secure 7-day email link to facility contact | Azure ACS Email |
| 4 | Facility | Clicks link, enters Shafafiya credentials | Client Credential Page |
| 5 | System | Stores in Key Vault, activates facility | Engine + KV |
| 6 | Engine | Picks up facility on next 06:00 UAE cron | Azure Container App Job |

# 4. Live Platform — Demo URLs

All URLs are live and accessible. Login credentials below. Use these during the demo.

## 4.1 Admin Portal — Login: anbu@kaaryaa.com

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| Admin Login | ...dashboard.../admin/login | Entry point for Anbu |
| Admin Dashboard | ...dashboard.../admin/dashboard | Platform stats — runs, files, facilities |
| All Facilities | ...dashboard.../admin/facilities | Cross-tenant facility list |
| Onboarding List | ...dashboard.../admin/onboarding | Pending/approved requests |
| Onboarding Detail | ...dashboard.../admin/onboarding/{id} | Approve/reject + resend token |
| Resellers | ...dashboard.../admin/resellers | Reseller management |
| Revenue | ...dashboard.../admin/revenue | Subscription & billing overview |
| User Management | ...dashboard.../admin/users | Super admin accounts |

## 4.2 Adhoc Run & Interval Viewer — Key Demo Page

This is the most impressive page to show — date range picker, run history, file manifest, and per-interval SOAP XML viewer side-by-side.

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| Adhoc Run — MF5360 | ...dashboard.../admin/facilities/MF5360/adhoc-run | Set 2026-03-15 → trigger → view intervals |
| Adhoc Run — MF2618 | ...dashboard.../admin/facilities/MF2618/adhoc-run | Same page for Mediclinic |

Demo script for adhoc run page:

- Set From: 2026-03-15 00:00  →  To: 2026-03-15 23:59  →  Click Run Now

- Watch the green banner confirm the run was triggered

- Wait ~3 min — Run History auto-refreshes, shows Success with file count

- Click Intervals tab — 24 intervals, green rows where files found

- Click View on interval 9 (18:00-20:00) — side-by-side SOAP XML modal opens

- Show Request XML (what we sent to Shafafiya) vs Response XML (what Shafafiya returned)

## 4.3 Reseller Portal — Login: saleem@claimsync.cloud

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| Reseller Login | ...dashboard.../reseller/login | Saleem's entry point |
| Reseller Dashboard | ...dashboard.../reseller/dashboard | Saleem's facility overview |
| Facility List | ...dashboard.../reseller/facilities | All Saleem's facilities |
| Facility Detail | ...dashboard.../reseller/facilities/MF5360 | Run history for MF5360 |
| New Onboarding | ...dashboard.../reseller/onboard | Submit new facility — 5 step wizard |
| Onboarding Status | ...dashboard.../reseller/onboarding | List of submitted requests |

## 4.4 Client / Facility Onboarding Page

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| Credential Setup | ...dashboard.../onboard/credentials/Pd8eoX2yZQ25cIJw2gRcbJ8fBAtwGOZF6Ymt6lRlm58 | MF5360 token (may be expired — demo only) |

Note: The credential page is token-gated (7-day expiry). For demo, show the page design. A live token can be generated by clicking Resend in the admin portal.

## 4.5 API — Swagger UI & Health

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| API Health Check | ...api.../health | Live version + status — no login needed |
| Swagger UI | ...api.../docs | All 15+ endpoints, try them live |

## 4.6 General Dashboard

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| Main Dashboard | ...dashboard... | Facility MF2618 sync stats, charts, run timeline |
| Facilities Overview | ...dashboard.../facilities | All facilities at a glance |

## 4.7 Demo Credentials

| Admin (Anbu) | anbu@kaaryaa.com / Kaaryaa@Admin2026 |
| --- | --- |
| Reseller (Saleem) | saleem@claimsync.cloud / ClaimSync@Saleem2026 |
| API Base URL | https://ca-claimssync-api.whitewater-45edc27c.uaenorth.azurecontainerapps.io |
| Dashboard Base URL | https://ca-claimssync-dashboard.whitewater-45edc27c.uaenorth.azurecontainerapps.io |

# 5. Roadmap — What's Next

## 5.1 Next Sprint

| # | Feature | Why It Matters | Effort |
| --- | --- | --- | --- |
| 1 | Reporting module — per-facility, date range, CSV export | Saleem needs for client billing conversations | Medium |
| 2 | Facility self-service portal /facility/* | Facilities update credentials, view history | Medium |
| 3 | PF2576 activation | Third active facility — Saleem's next client | Low |
| 4 | Per-interval audit logging in DB | Full interval history queryable via API | Medium |
| 5 | XML beautification in interval viewer | Better UX for validation | Low |

## 5.2 Phase 4 — VNet + Private Endpoints

- Move Container App Env to Dedicated plan with VNet injection

- Private Endpoints for DB + Blob + KV — DB public access disabled

- ClaimSync.Cloud custom domain — DNS pointed to Azure

- Enterprise-grade security posture for scaling to 20+ facilities

## 5.3 Phase 5 — Multi-tenant Beta Launch

| Feature | Description | Revenue Impact |
| --- | --- | --- |
| Reseller self-service | Saleem or new resellers onboard themselves | Scales without Anbu involvement |
| Per-facility billing hooks | Usage metering + invoice generation | Direct MRR tracking |
| SLA monitoring + alerting | Azure Monitor on missed runs, file drops | Reduces churn risk |
| Shafafiya upload APIs | SubmitTransaction, AddDRGToEClaim | MAJOR value-add for facilities |

## 5.4 Phase 6 — GenAI Intelligence Layer

| Feature | How It Works | Business Value |
| --- | --- | --- |
| Rejection Pattern Analysis | RAG + LLM over remittance XMLs | Which payer rejects which code — fix before resubmit |
| Smart Resubmission Assistant | LLM + rule engine on rejected claims | Suggest corrections — reduce denial rate |
| Remittance Reconciliation AI | Vector matching — claims vs remittance | Flag underpayments automatically |
| Natural Language Query | LLM over SQL/API | 'How many THIQA claims in February?' via chat |
| Anomaly Detection | ML on run history | Volume drop = facility issue; spike = payer batch |
| WhatsApp/Email Alerts | n8n automation | Zero-touch monitoring for Saleem & facilities |

## 5.5 GCC Expansion

- Dubai Health Authority (DHA) connector — Phase 3 target

- UAE Ministry of Health (Federal) connector — Phase 4

- KSA (NPHIES) connector — Phase 5

- Each new connector multiplies the addressable market 3-5x

# 6. Consulting Engagement — Karthick & Senthil

## 6.1 Your Starting Advantage

You were involved from the beginning — you understand the Shafafiya API, the facility pain points, and the UAE healthcare billing ecosystem. That domain knowledge is the hardest thing to replicate and exactly what ClaimSync needs to scale.

## 6.2 Where You Can Contribute

| Engagement Area | What's Needed | Impact |
| --- | --- | --- |
| Facility Onboarding Support | Help Saleem onboard new facilities — credentials, testing, go-live | Direct revenue per facility |
| Claims Workflow Validation | Define rejection patterns, resubmission rules for Phase 6 AI | Shapes the GenAI layer |
| QA & Testing | Validate file counts, interval coverage, resubmission routing | Reduces production bugs |
| Product Requirements | What do facilities actually need beyond file download? | Informs Phase 5 features |
| New Payer Mapping | Map claim formats for DHA, MOH expansion | GCC growth |
| Client Relationships | Introductions to facilities in your network | Fastest path to 10+ clients |

## 6.3 Revenue Model

| Platform Subscription | AED 499/mo Starter · AED 999/mo Pro per facility |
| --- | --- |
| Target — Year 1 | 10 facilities = AED 9,990/mo MRR (~INR 2.3L/mo) |
| Target — Year 2 | 30 facilities = AED 29,970/mo MRR (~INR 6.9L/mo) |
| Reseller Share | 15% per facility onboarded (Saleem model — extensible to your engagement) |
| Consulting Fees | Per onboarding support, QA, domain advisory (to be agreed) |
| Market Size | 200+ Shafafiya facilities in Abu Dhabi alone |

## 6.4 What We Ask of You Today

- Review this document and share your perspective on the onboarding workflow and client needs

- Identify 2-3 facilities in your network that would benefit from ClaimSync

- Define your preferred engagement model — retainer, per-facility commission, or hybrid

- Walk through the live demo — admin portal, adhoc run, interval XML viewer

# 7. Technology Stack — Quick Reference

| Layer | Technology | Status |
| --- | --- | --- |
| Sync Engine | Python 3.12 · httpx · Azure Container App Job | Live ✅ |
| API Backend | Python 3.12 · FastAPI · JWT · Azure Container Apps | Live ✅ |
| Dashboard | Next.js 14 · TypeScript · Tailwind CSS · Azure Container Apps | Live ✅ |
| Database | PostgreSQL 15 · Azure Flexible Server (Standard_B1ms) | Live ✅ |
| Blob Storage | Azure Blob Storage — per-facility containers | Live ✅ |
| Email | Azure Communication Services (ACS) — automated | Live ✅ |
| Secrets | Azure Key Vault — RBAC + Managed Identity | Live ✅ |
| Monitoring | Azure App Insights + Log Analytics | Live ✅ |
| Source Control | GitHub — lsanbu/claimsync (monorepo) | Live ✅ |
| Pull Script | ClaimSyncPull.py v2.0 — Task Scheduler, Saleem PC | Live ✅ |