ClaimSync

Shafafiya Claims Automation — SaaS Platform

Internal Transition & Roadmap Document

For: Karthick & Senthil  |  From: Anbu, Kaaryaa GenAI Solutions

27 March 2026 (Final EOD)  |  CONFIDENTIAL

| Engine :3.9 Resubmission fix verified | API :3.1 Reseller endpoints live | Dashboard :2.20 Full reseller portal | Reggr Pull v2.0 Verified on Saleem PC |
| --- | --- | --- | --- |

# 1. Context — Why We Built ClaimSync

Abu Dhabi's DOH mandates all healthcare facilities to use the Shafafiya API for insurance claim download daily. The legacy process was entirely manual: a Windows exe on Saleem's PC, checking for files each morning. ClaimSync replaces this with a fully automated, cloud-native SaaS platform with a proper reseller and client hierarchy.

| Market | Abu Dhabi healthcare facilities (DOH Shafafiya mandate) — 200+ potential clients |
| --- | --- |
| Core Problem | Manual downloads, no audit trail, single-point-of-failure (Saleem's PC) |
| Our Solution | Automated cloud engine + multi-tenant SaaS + reseller + client + facility hierarchy |
| Current Stage | Phase 3 + Phase 4 Sprint 1 complete — 2 facilities, reseller portal, client architecture live |

# 2. Transition — Manual to SaaS

## 2.1 Managerial View

| Dimension | Legacy (Before) | ClaimSync SaaS (Now) |
| --- | --- | --- |
| Operational Risk | Single PC failure = no downloads | Azure cloud — 99.9% uptime SLA |
| Scalability | 1 facility, 1 operator | Unlimited facilities, multi-reseller, multi-client |
| Visibility | Saleem checks files manually | Reseller portal — runs, files, intervals, adhoc |
| Onboarding | Saleem configures ini file manually | Self-serve wizard — New/Existing client toggle |
| Client Management | None | Client entity — group billing, SALEEM-GROUP live |
| File Delivery | Local folders only | Azure Blob + Reggr daily pull — structured folders |
| Audit Trail | None | DB + blob + per-interval SOAP XML viewer |
| Revenue Model | One-off setup fee | AED 499-999/mo per facility recurring |

## 2.2 What Changed Per Role

For Saleem (Reseller)

- Old: ran exe daily, checked folders, called Anbu for issues

- New: reseller portal — monitors runs, views files, triggers adhoc runs himself

- New: side-by-side SOAP XML interval viewer — validates what Shafafiya returned per 2-hour window

- New: Reggr\ pull at 07:00 UAE — same structured folders as local engine, verified working

- New: onboarding wizard with New/Existing client toggle — adds facilities himself

- New: 15% revenue share per facility — passive recurring income

For Anbu (Admin)

- Old: manually configured Saleem's PC, fixed issues over AnyDesk

- New: approves onboarding in admin portal — 2 clicks

- New: full cross-facility visibility — admin dashboard shows Files + Intervals on every run row

- New: Adhoc Run in admin nav — trigger any facility, any date range, instantly

- New: client grouping — SALEEM-GROUP shows MF2618 + MF5360 together

For the Healthcare Facility

- Old: gave credentials to Saleem — shared with a person

- New: secure 7-day email token — credentials entered directly, never shared

- New: activated automatically in 24 hours, fully automated daily thereafter

## 2.3 Technical Architecture Transition

| Layer | Legacy | ClaimSync SaaS Now |
| --- | --- | --- |
| Compute | Windows Task Scheduler — Saleem's PC | Azure Container App Job — 06:00 UAE cron |
| Credentials | shafafiaapi.ini on PC | Azure Key Vault — RBAC, Managed Identity |
| Storage | Local Windows folders | Azure Blob — claimssync-{facility} per container |
| Client Model | None | clients table — SALEEM-GROUP (1:N) + PF2576-CLIENT (1:1) |
| Database | None | PostgreSQL 15 — full client + facility + audit schema |
| API | None | FastAPI :3.1 — 25+ endpoints, reseller + admin JWT scoped |
| Dashboard | None | Next.js :2.20 — admin + reseller portals, adhoc + interval viewer |
| Reseller Portal | None | Full self-serve — runs, files, intervals, adhoc trigger |
| File Pull | Manual checks | ClaimSyncPull.py v2.0 — Reggr\ 07:00 UAE daily, verified |
| Audit | None | Per-interval SOAP XMLs + downloadlog .log + .csv per run |

# 3. Current State — 27 March 2026 Final EOD

## 3.1 Live Versions

- ✅  Engine :3.9 — ClaimSync2.py — resubmission fix verified (18 files), audit trail

- ✅  API :3.1 — FastAPI — 25+ endpoints, reseller-scoped runs/files/intervals/adhoc

- ✅  Dashboard :2.20 — Next.js — full reseller portal + admin dashboard improvements

- ✅  ClaimSyncPull.py v2.0 — Reggr\ verified on Saleem PC — CLAIMSSYNC_STORAGE_KEY set

## 3.2 Client & Facility Hierarchy

| Reseller | Client | Code | Facilities | Plan | Status |
| --- | --- | --- | --- | --- | --- |
| Saleem | Saleem Group | SALEEM-GROUP | MF2618, MF5360 | Pro | Active ✅ |
| Saleem | PF2576 Client | PF2576-CLIENT | PF2576 | Starter | Inactive ⬜ |

## 3.3 Reggr Folder Structure — Saleem PC (Verified)

C:\Users\USER\ClaimSync\Reggr\   ← correct spelling confirmed today

| Path | Content | Source |
| --- | --- | --- |
| Reggr\claimsync_pull_YYYY-MM-DD.log | Central pull log — all facilities | ClaimSyncPull.py |
| Reggr\mf2618\claims\ | H* claim XML files | Blob claimssync-mf2618/claims/ |
| Reggr\mf2618\remittance\ | RA_* remittance XMLs | Blob claimssync-mf2618/remittance/ |
| Reggr\mf2618\resubmission\ | RSB* resubmission XMLs | Blob claimssync-mf2618/resubmission/ |
| Reggr\mf2618\search_history_*.xml | Per-interval SOAP audit XMLs | Blob search_history/ (root) |
| Reggr\mf2618\logs\ | downloadlog .log + .csv per run | Blob claimssync-mf2618/logs/ |
| Reggr\mf5360\ (same structure) | All MF5360 files | Blob claimssync-mf5360/ |

## 3.4 Updated Client Onboarding Workflow

| Step | Who | Action | System |
| --- | --- | --- | --- |
| 0 | Saleem | New Client OR Existing Client toggle | Reseller Onboard Wizard |
| 1 | Saleem | Fill facility + client details (if new) | Reseller Portal |
| 2 | Anbu | Approve at client + facility level | Admin Portal |
| 3 | System | Auto-creates client; sends 7-day email token | Azure ACS Email |
| 4 | Facility | Enters Shafafiya credentials via secure link | Client Credential Page |
| 5 | Engine | Activates on next 06:00 UAE cron | Azure Container App Job |

# 4. Live Platform — Demo URLs

All URLs live. Admin and reseller credentials below.

## 4.1 Admin Portal — anbu@kaaryaa.com / Kaaryaa@Admin2026

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| Admin Login | …dashboard/admin/login | Entry point |
| Admin Dashboard | …dashboard/admin/dashboard | Stats + run rows with Files/Intervals tabs |
| All Facilities | …dashboard/admin/facilities | Grouped by client — SALEEM-GROUP + PF2576 |
| Client List | …dashboard/admin/clients | All clients across all resellers |
| Onboarding List | …dashboard/admin/onboarding | Pending / approved requests |
| Resellers | …dashboard/admin/resellers | Reseller management |
| Revenue | …dashboard/admin/revenue | Subscription & billing overview |

## 4.2 ⭐ Adhoc Run & Interval Viewer — Best Demo Page

Most impressive page — real-time job trigger, run history, file manifest, per-interval SOAP XML side-by-side.

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| Adhoc Run — MF5360 | …dashboard/admin/facilities/MF5360/adhoc-run | Trigger + intervals + XML viewer |
| Adhoc Run — MF2618 | …dashboard/admin/facilities/MF2618/adhoc-run | Same for MF2618 |

Demo script (6 steps):

- Set From: 2026-03-15 00:00  To: 2026-03-15 23:59  →  Click Run Now

- Green banner confirms run triggered in Azure

- Wait ~3 min → Run History auto-refreshes → Success (adhoc badge) + file count

- Click Intervals tab → 24 rows, green = files found, grey = empty window

- Click View on interval 9 (18:00–20:00) → side-by-side SOAP XML modal

- Request XML (sent to Shafafiya) vs Response XML (files returned with FileIDs)

## 4.3 Reseller Portal — saleem@claimsync.cloud / ClaimSync@Saleem2026

NEW in :2.20 — Saleem has full self-serve operational visibility for his facilities.

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| Reseller Login | …dashboard/reseller/login | Saleem's entry point |
| Reseller Dashboard | …dashboard/reseller/dashboard | Recent sync activity across all facilities |
| Facility List | …dashboard/reseller/facilities | Grouped by client — SALEEM-GROUP |
| MF5360 Detail | …dashboard/reseller/facilities/MF5360 | Run history + Files/Intervals tabs |
| MF5360 Adhoc Run | …dashboard/reseller/facilities/MF5360/adhoc-run | NEW — Saleem triggers runs himself |
| New Onboarding | …dashboard/reseller/onboard | New/Existing client toggle at Step 0 |
| Onboarding Status | …dashboard/reseller/onboarding | Submitted requests |

## 4.4 API — Swagger & Health

| Page | URL (click to open) | What to Show |
| --- | --- | --- |
| API Health | …api/health | Live — no login. Shows version. |
| Swagger UI | …api/docs | All 25+ endpoints — try live |

## 4.5 Demo Credentials

| Admin | anbu@kaaryaa.com / Kaaryaa@Admin2026 |
| --- | --- |
| Reseller (Saleem) | saleem@claimsync.cloud / ClaimSync@Saleem2026 |
| Client: SALEEM-GROUP | MF2618 + MF5360 — 1:N case live |
| Client: PF2576-CLIENT | PF2576 standalone — 1:1 case (inactive) |
| Engine cron | 06:00 UAE daily (02:00 UTC) |
| Reggr pull | 07:00 UAE daily — ClaimSyncPull.py v2.0 — verified working |

# 5. Client Architecture — Designed & Live

## 5.1 The Hierarchy

| Before — No Client Entity | Now — Client Entity Live |
| --- | --- |
| Kaaryaa (Admin) └── Reseller (Saleem) └── Facility MF2618 └── Facility MF5360 No billing group, no client model | Kaaryaa (Admin) └── Reseller (Saleem) └── Client: SALEEM-GROUP ← NEW ├── Facility MF2618 └── Facility MF5360 └── Client: PF2576-CLIENT ← NEW └── Facility PF2576 |

## 5.2 What This Enables

| Capability | Status | Notes |
| --- | --- | --- |
| 1:1 client-facility (standalone) | Live ✅ | PF2576-CLIENT |
| 1:N client-facility (group billing) | Live ✅ | SALEEM-GROUP — MF2618 + MF5360 |
| Onboarding: add to existing group | Live ✅ | Existing Client dropdown in wizard |
| Client-level billing (one invoice) | Ready ⬜ | Phase 5 billing hooks |
| Client user login (/facility/*) | Schema ready ⬜ | Phase 5 self-service portal |
| New reseller self-service | Schema ready ⬜ | Phase 5 |

## 5.3 Validation Plan

- MF2618 + MF5360 under SALEEM-GROUP — 1:N confirmed ✅

- Saleem onboards new facility next week — wizard creates new standalone client

- New facility syncs via cloud engine automatically

- Reporting shows per-client totals + per-facility breakdown

- Both 1:1 and 1:N cases fully validated

# 6. Reseller Portal — What Saleem Can Do Now

API :3.1 added 5 reseller-scoped endpoints. All validate facility ownership via clients.reseller_id join — returns 403 if facility doesn't belong to this reseller.

| Endpoint | Purpose | Security |
| --- | --- | --- |
| GET /reseller/facilities/{code}/runs | Last 10 sync runs | JWT + reseller_id check |
| GET /reseller/facilities/{code}/runs/{id}/files | File manifest per run | JWT + reseller_id check |
| GET /reseller/facilities/{code}/runs/{id}/intervals | Per-interval SOAP history | JWT + reseller_id check |
| GET /reseller/facilities/{code}/search-history/{file} | Raw SOAP XML from blob | JWT + reseller_id check |
| POST /reseller/facilities/{code}/adhoc-run | Trigger engine job | JWT + reseller_id check |

Transition message for Saleem: The cloud already does everything the local engine does — and more. The Reggr\ pull brings files to your PC automatically at 07:00. By next week when you onboard a new facility, it appears in your portal within 24 hours. The local engine can become your backup.

# 7. Roadmap — What's Next

## 7.1 Completed Today — 27 Mar 2026

- ✅  Admin dashboard — Files + Intervals tabs on every run row

- ✅  Adhoc Run added to admin navigation

- ✅  Client architecture — SALEEM-GROUP + PF2576-CLIENT live (API :3.0 / Dashboard :2.19)

- ✅  Reseller portal full self-serve — runs, files, intervals, adhoc (API :3.1 / Dashboard :2.20)

- ✅  Reggr\ path corrected in ClaimSyncPull.py — verified working on Saleem PC

- ✅  CLAIMSSYNC_STORAGE_KEY set as system env var on Saleem PC

## 7.2 Immediate Next (this week)

- ⬜  Saleem onboards new facility — validates 1:1 client flow end-to-end

- ⬜  Verify 06:00 UAE cron running daily for both facilities

- ⬜  Saleem call — demo reseller portal, plan reporting requirements

## 7.3 Next Sprint

| # | Feature | Why | Effort |
| --- | --- | --- | --- |
| 1 | Reporting — per-client + per-facility, date range, CSV | Saleem needs for client billing conversations | Medium |
| 2 | Facility self-service /facility/* | Client staff log in, see their own facilities | Medium |
| 3 | PF2576 activation — 3 KV secrets + blob | Third active facility | Low |
| 4 | Per-interval DB logging (sync_run_intervals table) | Full interval history queryable | Medium |
| 5 | ClaimSync.Cloud custom domain | Professional URL for clients | Low |
| 6 | XML beautification in interval viewer | Better validation UX | Low |

## 7.4 Phase 4 — VNet + Security

- Private Endpoints for DB + Blob + KV — enterprise security

- Dedicated Container App Env — performance SLA for 20+ facilities

- DB public access disabled

## 7.5 Phase 5 — Beta Launch

| Feature | Description | Revenue Impact |
| --- | --- | --- |
| Per-client billing | One invoice per client group | Direct MRR tracking |
| Reseller self-service | New resellers onboard without Anbu | Scales reseller network |
| Shafafiya upload APIs | SubmitTransaction, DRG, Prior Auth | MAJOR value-add |
| Facility portal /facility/* | Client staff self-serve | Reduces Saleem support load |

## 7.6 Phase 6 — GenAI Intelligence Layer

| Feature | Technology | Business Value |
| --- | --- | --- |
| Rejection Pattern Analysis | RAG + LLM over remittance XMLs | Top rejection reasons per payer/month |
| Smart Resubmission Assistant | LLM + rule engine | Suggest XML corrections — reduce denial rate |
| Remittance Reconciliation AI | Vector matching + LLM | Match payments, flag underpayments |
| Natural Language Query | LLM over SQL | 'How many THIQA claims in February?' |
| Anomaly Detection | ML + Azure Monitor | Volume drop = facility issue |

# 8. Consulting Engagement — Karthick & Senthil

## 8.1 Where You Add Value

| Area | What's Needed | Impact |
| --- | --- | --- |
| Facility Onboarding | Identify + onboard facilities via Saleem | Direct revenue per facility |
| Claims Workflow Validation | Rejection patterns + resubmission rules for Phase 6 | Shapes GenAI layer |
| QA & Testing | Validate file counts, intervals, routing | Reduces production bugs |
| Product Requirements | What facilities need beyond file download | Informs Phase 5 |
| GCC Expansion | DHA, MOH, NPHIES claim format mapping | 3-5x market multiplier |
| Client Relationships | Introductions to facilities in your network | Fastest path to 10+ clients |

## 8.2 Revenue Model

| Platform Subscription | AED 499/mo Starter · AED 999/mo Pro per facility |
| --- | --- |
| Target — Year 1 | 10 facilities = AED 9,990/mo MRR (~INR 2.3L/mo) |
| Target — Year 2 | 30 facilities = AED 29,970/mo MRR (~INR 6.9L/mo) |
| Reseller Share | 15% per facility — Saleem model, extensible to your engagement |
| Market | 200+ Shafafiya facilities in Abu Dhabi alone |

## 8.3 What We Ask of You Today

- Walk through the live demo — admin dashboard, adhoc run, reseller portal

- Identify 2-3 facilities in your network that would benefit from ClaimSync

- Share your perspective on onboarding workflow from a facility's point of view

- Define preferred engagement — retainer, per-facility commission, or hybrid

# 9. Technology Stack

| Layer | Technology | Version / Status |
| --- | --- | --- |
| Sync Engine | Python 3.12 · httpx · zipfile · psycopg2 | Engine :3.9 ✅ |
| API Backend | Python 3.12 · FastAPI · JWT · azure-mgmt-appcontainers | API :3.1 ✅ |
| Dashboard | Next.js 14 · TypeScript · App Router · Tailwind CSS | Dashboard :2.20 ✅ |
| Database | PostgreSQL 15 · Azure Flexible Server Standard_B1ms | Live ✅ client schema applied |
| Blob Storage | Azure Blob — per-facility: claims/remittance/resubmission/search_history/logs | Live ✅ |
| Email | Azure Communication Services (ACS) — automated credential setup | Live ✅ |
| Secrets | Azure Key Vault — RBAC + Managed Identity | Live ✅ |
| Monitoring | Azure App Insights + Log Analytics | Live ✅ |
| Source Control | GitHub — lsanbu/claimsync (monorepo, 3 components) | Live ✅ |
| Pull Script | ClaimSyncPull.py v2.0 — Reggr\ — verified on Saleem PC | Live ✅ |