ClaimSync

From Manual Downloads to Cloud SaaS

Internal Team Briefing  |  Karthick & Senthil  |  27 March 2026

| Live Facilities 2 MF2618 + MF5360 | Files Synced 437+ 100% Success Rate | Platform SaaS Azure UAE North | Next Target Phase 4 VNet + Billing |
| --- | --- | --- | --- |

# The Journey — Where We Started vs Where We Are

| THEN — Manual Local Engine | NOW — ClaimSync SaaS Platform |
| --- | --- |
| • PyInstaller exe on Saleem's PC • Manual credential files (shafafiaapi.ini) • Files saved to local Windows folders • No audit trail, no monitoring • Single facility, single operator • Saleem manually checks files daily • No reseller model, no client onboarding | ✅ Azure Container App Job — runs at 06:00 UAE ✅ Secure credential onboarding via email token ✅ Azure Blob Storage — 437+ files, 100% success ✅ Full audit trail — DB + App Insights + logs ✅ Multi-tenant — unlimited facilities ✅ Web dashboard + adhoc runs + XML viewer ✅ Reseller portal + admin portal + client onboarding |

# Three Portals — Who Uses What

| 🔐 Admin Portal | 🤝 Reseller Portal | 🏥 Client / Facility |
| --- | --- | --- |
| Kaaryaa (Anbu) • Approve/reject onboarding • Manage all facilities & tenants • Revenue & billing overview • Resend credential tokens • Adhoc runs + interval XML audit • User management | Saleem (UAE Operator) • Submit new facility onboarding • View run history per facility • Trigger adhoc runs • Download files via pull script • 15% revenue share per facility • Onboarding list & status tracking | Healthcare Facility • Receives secure email link • Enters Shafafiya credentials • Activated within 24 hours • No login needed — fully automated • Files downloaded daily, automatically • Self-service portal (Phase 4) |

# What's Next — Phase Roadmap

| Phase | Focus | Key Deliverables | Target |
| --- | --- | --- | --- |
| Live ✅ | Engine + Portals | Multi-facility sync, admin/reseller/client portals, full audit trail | Mar 2026 |
| Phase 4 | VNet + Billing | Private Endpoints, custom domain ClaimSync.Cloud, billing hooks | Q2 2026 |
| Phase 5 | Beta Launch | Reseller self-service, per-facility billing, SLA monitoring, SSL | Q2 2026 |
| Phase 6 | GenAI Layer | Rejection analysis, smart resubmission, NL query, anomaly alerts | Q3 2026 |

# Consulting Engagement Opportunity

| Areas Where You Add Value • Healthcare domain knowledge — Shafafiya, DOH, payer ecosystem • Facility onboarding — client relationships in UAE • Claims workflow validation — rejection patterns, resubmission logic • Quality assurance — test new facilities, validate file counts • Product requirements — what facilities actually need • Phase 6 GenAI — define rejection rules and reconciliation logic | Revenue Model — Your Share • AED 499/mo Starter per facility • AED 999/mo Pro per facility • Consulting fees for onboarding support • Revenue share TBD based on contribution Target: 10 facilities = AED 9,990/mo MRR Abu Dhabi alone has 200+ Shafafiya facilities |
| --- | --- |